Tally Prime → PostgreSQL → Dashboard → Claude AI
Tally Intelligence Platform Proposal

Objective

Enable management and finance teams to access real-time business insights from Tally using a centralized PostgreSQL database, operational dashboard, and Claude AI-powered natural language queries.

Phase 1: Data Foundation & Dashboard (Week 1)

Tally → PostgreSQL Integration
• Enable Tally XML/ODBC access
• Deploy PostgreSQL database
• Build python automated data sync from Tally to PostgreSQL
• Create core tables for Receipt, Payment, Journal, Purchase, Sales, Contra, Sales Order, Stock Journal, Stock Item, Outstanding, Ledgers, P&L, Customers and Vendors

Management Dashboard
• Develop a web-based dashboard connected to PostgreSQL
• Display core tables and overview of changes
• Requirements: Supplier-side Tally Prime Web API access, VPS, Cloudflare account

Deliverable
• Live dashboard with near real-time data from Tally

Phase 2: Claude AI Integration (Week 2)

MCP Server Deployment
• Deploy MCP server connected to PostgreSQL
• Configure secure access between Claude AI and PostgreSQL
• Enable natural-language querying

Demonstration Queries
• Show all overdue receivables
• Which customers owe more than ₹5 lakh?
• What is today's cash position?
• Show top 10 debtors
• Summarize sales for the last quarter
• Provide GST summary for the current month

Deliverable
• AI-powered finance assistant

Phase 3: Advanced Analytics & Intelligence (Week 3)

• Receivables aging analysis
• Cash-flow monitoring
• Profitability analysis
• Ledger reconciliation
• Inventory movement analysis
• GST compliance reporting

Deliverable
• Advanced financial intelligence and decision-support capabilities

Phase 4: Production Readiness (Week 4)

• User authentication and role-based access
• Query logging and audit trails
• Automated database backups
• Sync monitoring and alerts
• System documentation and user training

Deliverable
• Production-ready Tally Analytics & AI platform

Final Deliverable

A centralized Tally intelligence platform consisting of:

Tally Prime → PostgreSQL → Management Dashboard → Claude AI

The solution provides real-time visibility, automated reporting, and AI-driven business insights while eliminating manual Excel-based analysis and report preparation.

| Phase | Timeline | Core Focus | Key Deliverables | Budget Allocation | Estimated Cost |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | Week 1 | Data Foundation & Dashboard | Live dashboard with near real-time data from Tally | 25% (Pipeline & Core Warehouse) | 10000 |
| Phase 2 | Week 2 | Claude AI Integration (MCP) | AI-powered finance assistant responding to natural language | 30% (MCP Server & Context Engineering) | 25000 |
| Phase 3 | Week 3 | Advanced Analytics | Deep financial intelligence and automated decision-support | 20% (Analytical Views & Frameworks) | 10000 |
| Phase 4 | Week 4 | Production Readiness | Secure, enterprise-ready, fully audited analytics platform | 25% (Security Hardening & Handover) | 10000 |
| TOTAL | 4 Weeks | End-to-End Deployment | Tally Intelligence Platform | 100% Total Project Value | ₹45000 |